Initial Project Planning Template

| Field | Details |
| --- | --- |
| Date | 01 October 2026 |
| Team ID | SWTID-2026-3718 |
| Project Name | ComicCraft - AI Comic Story Creator |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Input & Validation | USN-1 | As a user, I can enter a story prompt, character, setting, tone and art style. | 2 | High | Team | 01-Oct-2026 | 03-Oct-2026 |
| Sprint-1 | AI Outline | USN-2 | As a user, I can generate an exactly five-panel connected outline. | 3 | High | Team | 03-Oct-2026 | 05-Oct-2026 |
| Sprint-2 | Story Expansion | USN-3 | As a user, I receive captions, narration and dialogue for every panel. | 3 | High | Team | 06-Oct-2026 | 08-Oct-2026 |
| Sprint-2 | Image Generation | USN-4 | As a user, each panel receives generated artwork with fallback handling. | 5 | High | Team | 08-Oct-2026 | 12-Oct-2026 |
| Sprint-3 | Preview | USN-5 | As a user, I can review all five panels and their text. | 3 | High | Team | 13-Oct-2026 | 15-Oct-2026 |
| Sprint-3 | PDF Export | USN-6 | As a user, I can download the completed comic as a PDF. | 3 | High | Team | 15-Oct-2026 | 17-Oct-2026 |
| Sprint-4 | Reliability & Testing | USN-7 | As a developer, I can run demo mode and automated tests without external AI calls. | 3 | Medium | Team | 18-Oct-2026 | 20-Oct-2026 |

The schedule is a documentation planning schedule derived from the implemented modules; it is not presented as a historical meeting log.